Team Meeting

# Team 5: Networked Appetite

## Team Members: Anamika Kafle, Aakriti Neupane, Bishwas Ghimire, Gaurab Rana, Mansi Deep

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.N | Place and Time | Attendance | Agendas | Date | Signature |
| 1 | College class D17(12:00-12:45) | Gaurab, Mansi, Anamika, Aakriti, Bishwas | 1. Team Role Selection 2. Front-end Design Discussion 3. Team member roles and responsibilities | 2020-02-18 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 2 | College class A5 (8:45-9:30) | Gaurab, Mansi, Anamika, Aakriti, Bishwas | 1. Case study analysis 2. Team Contract Discussion 3. Discussion about Project-Charter | 2020-02-21 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 3 | Conference Hall(12:00-12:45) | Gaurab, Mansi, Anamika, Aakriti, Bishwas | 1. Discussion about Belbin-Analysis 2. Discussion about Skill-Audit | 2020-02-25 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 4 | College class D11(8:45-9:30) | Gaurab, Mansi, Anamika, Aakriti, Bishwas | 1. Finalizing Belbin-Analysis, Skill-Audit 2. Website logo draft design 3. EERD and MoSCoW Discussion | 2020-02-28 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 5 | Incubation Centre(12:00-12:45) | Gaurab, Mansi, Anamika, Aakriti, Bishwas | 1. Finalize EERD, ERD & Composite ERD 2. Website Wireframe Design initiation 3. Finalize Functional & Non-Functional Requirements | 2020-03-03 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 6 | College class D10(8:45-9:30) | Gaurab, Mansi, Anamika, Bishwas | 1. Use-Case Diagram Study 2. Feedback Session (Team Performance) | 2020-03-06 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 7 | College class A11(12:00-12:45) | Gaurab, Mansi, Anamika, Bishwas | 1. Wireframe Finalize 2. Front-end coding initiation | 2020-03-10 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 8 | College class D17(8:45-9:30) | Gaurab, Mansi, Anamika, Bishwas | 1. Table of contents discussion 2. Front End Php Coding Continuation 3. Logo finalize | 2020-03-13 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 9 | Slack | Aakriti, Anamika, Bishwas, Gaurab, Mansi | 1. Frontend coding continuation 2. Database Work 3. Work in Progress | 2020-03-24 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 10 | Slack | Aakriti, Anamika, Bishwas, Gaurab, Mansi | 1. Frontend completion 2. Discussion for further requirements. | 2020-04-03 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 11 | Slack | Aakriti, Anamika, Bishwas, Gaurab, Mansi | 1. Backend Initiation 2. Login and register | 2020-04-14 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 12 | Slack | Aakriti, Anamika, Bishwas, Gaurab, Mansi | 1. Risk Register 2. Data For Tables 3. Pictorials 4. Backend continuation | 2020-05-05 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 13 | Slack | Aakriti, Anamika, Bishwas, Gaurab, Mansi | 1. API 2. Documentation 3. Admin and trader interface 4. Add to cart | 2020-05-19 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 14 | Slack | Aakriti, Anamika, Bishwas, Gaurab, Mansi | 1.Dashboard  2.Documentation Initiation | 2020-05-26 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 15 | Slack | Aakriti, Anamika, Bishwas, Gaurab, Mansi | 1. Final Presentation 2. MS project v-2 | 2020-06-02 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |
| 16 | Slack | Aakriti, Anamika,  Bishwas, Gaurab, Mansi | 1. Documentation continuation 2. Final Portfolio | 2020-06-10 | Anamika    Aakriti    Bishwas    Gaurab    Mansi |